**ERP CORE TEAM**

**Date: 11/12/12 @ 8:30 a.m.**

**Location: Stables Patio**

**Submitted by: Carla Thomas**

**Members Present:**

**Linda Miller**

 **Brantly Travis Jackie Dudley**

**Fred Dietz Bob Pervine**

 **Carla Thomas Tracy Roberts**

 **Jackie Dudley Josh Jacobs**

**Members Absent:**

**Lori Mitchum Anita Poynor**

**Tom Hoffacker Linda Myhill**

**Guests:**

**None**

**New Items:**

* **Schedule Changes with DegreeWorks (TR/LGM)** – Will not be implemented in January; scheduled last training in April; remote localizations; in person tomorrow; on ERP drive as DW4; will be testing in spring and summer.
* **Employment Report (Deferred or Presented by Fred – Lori will be absent)** – Student work hours – Stephanie and Sherry and pulling into Monarch; need quickly; Sherry and Stephanie will get with Lori.
* **KHEAA Call Center Status (BDT)** – Rumor; Fred not going call center route; big push in Fall.
* **DegreeWorks** – Has several GPA calculators; can one or several replace the KHEAA one we currently purchase? Per CORE, no. Have net price calculator. Originally College Board (free), but had problems with that.
* **Stop Page Update** – See Tracy’s update below – David Jeffress proposed an alternative; Summer O causes concern.
* **Cognos License Update (LGM)**
* **BRM Update (LGM)**
* **Standard Clone Schedule (BDT)** – Holding on to test because it has BRM. D Curran says he could redo what he did with little problem, because we can’t hold test forever. We need to put clone date on ERP calendar. Quarterly schedule to begin the Monday after the last working day of the month; Premod the day after close.
* **BDMS Retention (JKD)** – Per Mark Belva and Steve Rowhuff a Banner product for BDMS Retention has not been released.
* **NSAF** – Galaxy Digital

**System Updates:**

* **DW**
* **TreQ** – Get demo scheduled by Lori.
* **Clean Address** – BDT waiting on default values from Tracy.
* **TN Mobile App (Anita)** – Will get schedule for implementation soon..
* **MapWorks** – Doing student load manually; second survey test sent out.
* **Dining Truck**
* **Bookstore** – Automated data still to be completed by Thanksgiving.
* **HBS** – No go live yet; multiple positions causing problem.
* **SLC Codes** – Came out I July; regulatory patches, W-2, taxing; we think we can do all other patching.
* **Enrollment Application** – Fred will give BDT the information. Fred will do manual entry if we can’t match automation; BDT wants to move schedule until first of year; Fred said let’s see what they provide.
* **Evisions/Form Fusion Upgrades** – May need Registrar to test PDF printing of W-2’s, printing all historical records.